## Slide 1: Understanding Scrum-Agile & Waterfall Development
By: Christian Moreno

## Slide 2: Agile Roles
Product Owner: Defines product backlog, prioritizes features based on business value, ensures delivery of value
Scrum Master: Facilitates Scrum events, removes impediments, coaches team in Agile practices
Tester: Defines acceptance criteria, develops and executes test cases, ensures product meets quality standards
Developer: Designs, develops, and implements features according to user stories
Importance: Ensures collaboration, continuous improvement, and alignment with business goals
Notes: In a Scrum-Agile team, each role is crucial to the project's success. The Product Owner prioritizes the product backlog to ensure the team focuses on delivering the highest value features. The Scrum Master facilitates Scrum events, helps remove impediments, and ensures the team adheres to Agile principles. The Testers are responsible for defining acceptance criteria and developing and executing test cases to ensure the product meets quality standards. Developers design, develop, and implement features according to user stories. These roles foster collaboration, continuous improvement, and ensure alignment with business goals, making the Agile process efficient and responsive.

## Slide 3: Agile Phases
Planning: Identify and prioritize user stories
Design: Create simple, flexible designs
Development: Build and test features in short iterations
Testing: Continuous testing and feedback
Deployment: Incremental releases to production
Review: Sprint reviews and retrospectives for continuous improvement
Importance: Allows for flexibility, customer feedback, and iterative development
Notes: The Agile Software Development Life Cycle comprises several phases that support iterative development and continuous feedback. Planning involves identifying and prioritizing user stories to set clear goals. The Design phase focuses on creating flexible designs that can adapt to changes. During Development, features are built and tested in short iterations, allowing early detection of issues. Continuous Testing ensures product quality, while Deployment involves releasing increments to production. Finally, Review sessions, including sprint reviews and retrospectives, promote continuous improvement. This iterative approach allows for flexibility and regular customer feedback, ensuring the product meets user needs effectively.

## Slide 4: Waterfall Method
Linear Phases: Requirements, Design, Implementation, Testing, Deployment, Maintenance
Sequential Flow: Each phase must be completed before the next begins
Example: Handling change requests is rigid, requires formal change management
Importance: Structured and predictable, but less flexible than Agile
Notes: The Waterfall development approach is characterized by its linear and sequential phases: Requirements, Design, Implementation, Testing, Deployment, and Maintenance. Each phase must be completed before moving on to the next, which makes it structured and predictable. However, this rigidity can be a drawback when handling change requests, as it requires formal change management processes. This contrasts with Agile's flexibility in adapting to changes quickly. Waterfall is best suited for projects with well-defined requirements and less likelihood of significant changes during development.

## Slide 5: Waterfall vs Agile
Factors to Consider:
Project Size and Complexity: Agile for complex, evolving projects; Waterfall for straightforward, well-defined projects
Customer Involvement: Agile for high customer interaction; Waterfall for minimal customer input post-requirements phase
Flexibility: Agile for adaptability to change; Waterfall for stability and predictability
Course Experience Insight: Agile approach enabled handling of changes and stakeholder feedback dynamically in the SNHU Travel Project
Notes: Choosing between Waterfall and Agile depends on several factors. Agile is ideal for complex projects that evolve over time and require high customer interaction and feedback. It offers flexibility to adapt to changes. On the other hand, Waterfall is suitable for straightforward projects with well-defined requirements and minimal changes expected. It provides stability and predictability. Our experience with the SNHU Travel Project demonstrated the effectiveness of Agile in managing dynamic requirements and incorporating stakeholder feedback seamlessly. Understanding these factors can help in selecting the right methodology for your project needs.

## Slide 6: Conclusion
Summary: Agile and Waterfall methodologies offer different strengths
Recommendation: Agile for flexibility and continuous improvement; Waterfall for fixed requirements
Final Thoughts: Consider project specifics, team dynamics, and stakeholder needs when choosing the approach
Notes: In conclusion, both Agile and Waterfall methodologies have their unique strengths. Agile excels in flexibility and continuous improvement, making it suitable for projects with dynamic requirements and high customer involvement. Waterfall, with its structured approach, is best for projects with fixed requirements and a clear scope. When choosing the approach, consider the specific needs of your project, the dynamics of your team, and the level of stakeholder involvement required. Making an informed decision based on these factors will help ensure the success of your project.

## Slide 7: References
Denning, S. (2018). The age of agile: How smart companies are transforming the way work gets done. AMACOM. https://www.amazon.com/Age-Agile-Companies-Transforming-Work/dp/0814439098
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org. https://www.scrumguides.org/scrum-guide.html
Balaji, S., & Murugaiyan, M. S. (2012). Waterfall vs. V-Model vs. Agile: A comparative study on SDLC. International Journal of Information Technology and Business Management, 2(1), 26-30. https://www.academia.edu/23903051/Waterfall_vs_V-Model_vs_Agile_A_comparative_study_on_SDLC
Serrador, P., & Pinto, J. K. (2015). Does Agile work? A quantitative analysis of agile project success. International Journal of Project Management, 33(5), 1040-1051. https://doi.org/10.1016/j.ijproman.2015.01.006
Beck, K., Beedle, M., Bennekum, A. V., Cockburn, A., Cunningham, W., Fowler, M., ... & Thomas, D. (2001). Manifesto for Agile Software Development. Agile Alliance. https://agilemanifesto.org/